Sprint Review and Retrospective: SNHU Travel Project

Applying Roles-

During the SNHU Travel project, each person on the Scrum team had a different responsibility, and I could see how each role helped keep the project moving. Christy, the Product Owner, was responsible for representing the client and making sure the team understood what the customer needed. Ron, the Scrum Master, helped keep the team organized and supported the Scrum process. Nicky, the Developer, worked on creating the actual features, while Brian, the Tester, checked the work to make sure it met the requirements.

What stood out to me was how much the roles depended on each other. For example, if the Tester found something unclear in a user story, the Product Owner had to clarify it before the Developer and Tester could move forward. That showed me that Scrum is not just about everyone doing their own job separately. The team has to communicate and work together for the project to be successful.

Completing User Stories-

The Scrum-Agile approach helped make the user stories easier to complete because the work was broken down into smaller pieces. Instead of trying to build the whole SNHU Travel application at one time, the team could focus on specific user stories during each sprint. The acceptance criteria also helped because they gave the team a clear idea of what had to be completed before a story could be considered done.

One example from the course was when a user story did not have enough information for testing. Instead of guessing, the issue had to be brought back to the Product Owner for clarification. Once the expectations were clearer, the team could continue. I think this was a good example of why Agile works well when requirements are still changing or need more explanation.

Handling Interruptions-

Another thing I did notice was how Scrum helped the team deal with changes without completely throwing off the project. In software development, things do not always go exactly as planned. A client can change priorities, a requirement can be unclear, or a new issue can come up during development.

With Scrum, the team could address those changes through the backlog and decide when the new or updated work should be handled. The team could still stay focused on the current sprint instead of stopping everything. I think this was one of the biggest advantages over waterfall. With waterfall, a change that comes up later could mean going back and redoing work from an earlier phase.

Communication-

Communication was a big part of the project because the team members had to depend on each other. One example was when the Tester needed more information before deciding whether a user story met the acceptance criteria. Instead of making an assumption, the issue had to be explained clearly so the Product Owner could provide clarification.

A message in that situation might explain that the user story does not include enough detail to confirm the expected result and that more information is needed before testing can be completed. I think that this type of communication works really well because it is direct without being negative. It focuses on solving the problem instead of blaming someone for missing information. That helps the team work together and keeps the project moving.

Organizational Tools-

The Product Backlog and Sprint Backlog were two of the most useful tools during the project. The Product Backlog showed the overall work that still needed to be completed, while the Sprint Backlog helped the team focus on what needed to be done during the current sprint. User stories and acceptance criteria also helped organize the work because they explained what the customer needed and how the team would know when the work was complete.

The Scrum events also helped keep everything organized. Sprint Planning helped decide what work the team would focus on. The Daily Scrum gave the team a chance to talk about progress or any problems. The Sprint Review focused on what had been completed, and the Retrospective gave the team a chance to think about what went well and what could be improved. I can see how those events would help a real team stay on track and communicate more often.

Evaluating the Agile Process-

Overall, I think Scrum-Agile worked well for the SNHU Travel project. One of the biggest benefits was flexibility. The team did not have to know every detail at the very beginning. If something changed or needed clarification, the team could adjust as the project moved forward. I also liked that testing and feedback happened throughout development instead of waiting until the end.

There were some disadvantages too. Scrum depends a lot on communication, so if the Product Owner or another team member is unavailable, it could slow everyone down. It can also be a lot harder for a team that is new to Agile because there is a lot to learn about the roles, backlog, sprints, and Scrum events. It may also feel less predictable because priorities can change.

For this project, I do that think Scrum-Agile was the better choice. SNHU Travel had requirements that could change or need more explanation, so an approach that allowed the team to adapt made sense. A waterfall approach would have been more difficult because changes later in the project could have caused more rework. Scrum gave the team more chances to communicate, ask questions, and make improvements along the way.

Conclusion-

The SNHU Travel project helped me understand how the different Scrum roles, user stories, communication, and Scrum events all work together. The biggest thing I took away from the project was that Agile is built around flexibility and teamwork. It is not perfect, but for a project like SNHU Travel, I think that it made it easier to respond to changes and keep the work focused on what the customer actually needed.